## Slide 1: ETN CCS Taskforce
Monthly Meeting (Friday, 8 November 2024)

## Slide 2: Agenda of the meeting
Status of the new activities
  Updates on the new CCS Master Thesis (UMons)
  Report on CO₂ optimal transportation (literature). Need to discuss index and distribute responsibilities
  Update on webinar series and database
  Proposal: new activities on CAPEX/OPEX and efficiency penalty)
EU Proposals
Topics to be discussed

## Slide 3: Status of the new activities
Updates
Topics | Proposed activities | Advancements and open questions
Identify the economic tipping point, in terms of asset output, between H2-GTs and CCS-GTs | Master's Thesis (09.2025) | UMons finalised the Master Thesis description and appointed a Master Student (Jean Beriot) Work already started.
Need to define the most optimal CO₂ transportation related to CCS-GT | Report (first draft to be presented at AGM2025?) | Interest of Uniper, SSE, UiS, Peter Jansohn (ETN Em. Member), Umons, RWTH Aachen, Equinor (reviewer); Literature being collected. Need to define index and responsible authors
Deliver learning opportunities for wider industry and Energy Transition stakeholders | Webinar series | 2nd episode (“Ensuring Successful Carbon Capture: Flue Gas Characterization and Energy Efficiency Strategies”) on 6 December 2024, with UMons and Engie Laborelec Registrations open at this link.
Develop and review a capture technology database (including amine types and effectiveness, membrane systems, solid sorbets etc.), considering TRL, cost, and efficiency | Collective work to develop the database Update as part of a minor student research project | Populated the database at this link. Any feedback? University of Sevilla to lead this activity Need to discuss involvement, next actions of ETN Members, university students

## Slide 4: CCS Report on Optimal CO₂ transportation
Review of the literature (aim to define index and contributors)
Transportation via pipeline: Techno-economic analysis/modelling, measurement technologies, optimisation of CO₂ pressurisation, Chinese strategies
Transportation via shipping: large scale shipping (also towards decentralised energy systems), readiness and challenges of carbon capture technologies – based on shipping industry, optimization
Transportation via truck and rail: cost of this transportation system
Multicriteria assessment of inland and offshore CO₂ transportation options
Techno-economic evaluation & comparison of various CO₂ transportation options
CO₂ transportation projects: IEA CCUS Projects database, CCS projects in Germany, Harbours for CO₂ transport to storage sites, Trends & perspectives
Energy penalties (connected to slide 9?)
CO₂ transportation: network development; requirements for pipeline, train and ship transport in Germany
EU regulation for the development of the market for CO₂ transport and storage
EU H2020 STRATEGY CCUS Report: investigation of potential CCUS in selected regions; LCA in selected regions (with CCUS vs no CCUS)

## Slide 5: CCS Report on Optimal CO₂ transportation
Proposal for an Index (based on literature). DRAFT document here
Executive Summary
Acknowledgments
Multicriteria Assessment of Transportation Options
Technical Barriers & Opportunities for Each CO₂ Transportation System
A Comparison of The Capital and Operational Expenditures Of The CO₂ Transportation Systems
Potential for CCUS clusters
Conclusion

## Slide 6: Proposal for new other activities
Input from High-Level User Meeting and October Workshop
At the High-Level User Meeting and October Workshop, Members identified the need to cover 1) CCS CAPEX/OPEX; and 2) CCS efficiency penalty
Proposals to the taskforce to cover these activities:
Proposal to run bilateral interviews with ETN Members to gather data CAPEX/OPEX. Data would be later anonymised to protect ETN Members and presented at the AGM 2025.
Report on efficiency penalty.

## Slide 7: EU Calls on CCS (shared by email on 04.11)
CCU for the production of fuels (from TRL4-5 to TRL6-7)
 | Scope
Scope | Development of energy-efficient and economically and environmentally viable CO2 conversion technologies, including energy storage and/or displacement of fossil fuels that allow for upscaling in the short to medium term. Define ambitious, achievable targets for energy requirements of the conversion process (including catalytic conversion), production costs and product yields that will be used to monitor project implementation. Include the potential for the proposed CCU solution(s) as CO2 mitigation option through conducting an LCA in line with guidelines developed by the Commission (Innovation Fund GHG methodology, relevant ISO standards, EU Taxonomy Regulation) Assess societal readiness towards proposed innovations.
Expected results | Evaluate industrial CO2 use/reuse through combination of processes (industrial symbiosis) and efficient integration of CO2 capture and conversion to combine and/or reduce stages.
Other | Budget of EUR 7 500 000 per project (two projects to be awarded) and deadline on 04.02.2025

## Slide 8: EU Calls on CCS (shared by email on 04.11)
DACCS and BECCS for CO2 removal/negative emissions
 | Scope
Scope | Projects should substantiate the potential for the proposed solutions in the area(s) of DACCS and/or BECCS as CO2 mitigation option by conducting an LCA in conformity with guidelines developed by the Commission, such as the Innovation Fund GHG methodology and the relevant ISO standards and the EU Taxonomy Regulation. This life cycle consideration should include the sustainability of biomass and the renewable origin of electricity, and assess other environmental dimensions (requirements for land, water; impacts on air and water quality, biodiversity; distances to major storage clusters, leakages etc.).
Expected results | Improve existing or develop new materials for DACCS and/or BECCS technologies; or Address potential barriers to the incorporation of DACCS and/or BECCS technologies in existing CC(U)(S) concepts; or Make DACCS and/or BECCS technologies a viable option to make the EU carbon neutral by increasing the TRL levels and reducing cost of the different technological options
Other | EUR 5 000 000 (three projects to be awarded), and deadline on 04.02.2025

## Slide 9: AoB
Next monthly meeting
    Friday, 13 December at 15:00 (CET)
Any other topics to be discussed?
Final remarks

## Slide 10: Thank you for your attention

## Slide 11: CCS Report on Optimal CO₂ transportation
Review of the literature (aim to define index and contributors)

## Slide 12: CCS Report on Optimal CO₂ transportation
Review of the literature (aim to define index and contributors)

## Slide 13: CCS Report on Optimal CO₂ transportation
Review of the literature (aim to define index and contributors)