## Slide 1: ETN CCS Taskforce
Monthly Meeting (Friday, 17 January 2025)

## Slide 2: Agenda of the meeting
Welcome (5 minutes)
Updates and Next Actions for the current activities (20 minutes):
  Report - 20 minutes
Annual General Meeting & Workshop (10 minutes)
Additional Activities 2025/2026 (10 minutes)
Any Other Business (5 minutes)
Topics to be discussed

## Slide 3: Status of the new activities
Updates and Next Actions
Topics | Proposed activities | Advancements and open questions
Identify the economic tipping point, in terms of asset output, between H2-GTs and CCS-GTs | Master's Thesis (09.2025) | Jean Beriot (Master Student, Umons) started working on the Master Thesis
Need to define the most optimal CO₂ transportation related to CCS-GT | Report uploaded at this link (first results to be presented at AGM2025?) | Interest of Uniper, SSE, UiS, Peter Jansohn (ETN Em. Member), Umons, RWTH Aachen, Equinor (reviewer); Index being defined; Need to define: 1) Leader for Chapter 3 (CAPEX/OPEX); 2) Sub-indexes for each Chapter; 3) Contributors per Chapter
Disseminate CCS solutions | Webinar series | 3rd episode with RWE set for 4 February 2025 (currently promoting)
Develop and review a capture technology database (including amine types and effectiveness, membrane systems, solid sorbets etc.), considering TRL, cost, and efficiency | Collective work to develop the database Update as part of a minor student research project | Populated the database at this link. Any feedback? University of Sevilla to lead this activity; Need to discuss involvement, next actions of ETN Members, university students

## Slide 4: Annual General Meeting & Workshop
For Day 2, ETN is preparing a Panel on “Carbon Capture and Exhaust Gas Recirculation: Challenges and Opportunities for a Gas Turbine Decarbonisation Pathway” (1h30). The Panel will:
Promote the best practices in CCS and EGR projects. These will include the technological and non-technological measures that brought the Northern Lights Project into reality.
Highlight technological and non-technological needs to land successful CCS projects. Barriers to be addressed:
  Technological: (i) impact on load-following operation; (ii) CCG efficiency penalty; (iii) Lack of CO2 storage and transport infrastructure
  Regulatory: (i) Uncertain policy and regulatory framework; (ii) lack of regulation, supprot schemes and business incentives
  Financial: (i) High CAPEX and OPEX costs; (ii) storage and transport price; (iii) the cost of carbon not incentivising low-carbon developments
The results of this panel will be summarised at the end, with the aim of promoting ETN initiatives to remove barriers to the deployment of CCS and EGR technologies.
ETN AGM in Bergen, Norway (25-27 March 2025)

## Slide 5: Additional Activities 2025-2026
During the October Workshop in Stuttgart in 2024, ETN Members proposed the ETN CCS Taskforce to cover the following activities:
CAPEX/OPEX,
CCGT Efficiency Penalty, and
Impact on load-following operation
Before informing the Project Board of ETN, we want to check (for each of the three activities) if there are enough resources (and interest) within the Taskforce to proceed.
Discussion

## Slide 6: AoB
Next monthly meeting
    Friday, 21 February at 15:00 (CET)
Any other topics to be discussed?
Final remarks

## Slide 7: Thank you for your attention