## Slide 1: ETN CCS Working Group
Monthly Meeting (Friday, 21 February 2025)

## Slide 2: Agenda of the meeting
Welcome & Updates on CCS Working Group (5 minutes)
Master Thesis (10 minutes)
Updates and Next Actions for the current activities (10 minutes):
  Report - 10 minutes
Annual General Meeting & Workshop (15 minutes)
Additional Activities 2025/2026 (15 minutes)
Any Other Business (5 minutes)
Topics to be discussed

## Slide 3: Status of the new activities
Updates and Next Actions
Topics | Proposed activities | Advancements and open questions
Identify the economic tipping point, in terms of asset output, between H2-GTs and CCS-GTs | Master's Thesis (09.2025) | Jean Beriot (Master Student, Umons) started working on the Master Thesis
Need to define the most optimal CO₂ transportation related to CCS-GT | Report uploaded at this link (first results to be presented at AGM2025?) | Interest of Uniper, SSE, UiS, Peter Jansohn (ETN Em. Member), Umons, RWTH Aachen, Equinor (reviewer); Index being defined; Need to define: 1) Leader for Chapter 3 (CAPEX/OPEX); 2) Sub-indexes for each Chapter; 3) Contributors per Chapter
Disseminate CCS solutions | Webinar series | 4th episode to be organised for Spring 2025 (one OEM to be contacted soon).
Develop and review a capture technology database (including amine types and effectiveness, membrane systems, solid sorbets etc.), considering TRL, cost, and efficiency | Collective work to develop the database Update as part of a minor student research project | Populated the database at this link. Any feedback? Peter Jansohn volunteered to participate. Any Member interested to join forces? Need to discuss involvement, next actions of ETN Members, university students

## Slide 4: Annual General Meeting & Workshop
ETN is preparing a Panel on “Carbon Capture and Exhaust Gas Recirculation: Challenges and Opportunities for a Gas Turbine Decarbonisation Pathway” (1h30). The Panel (Thursday morning, 27 March) will:
Promote the best practices in CCS projects (i.e., Northern Lights project).
Highlight (non-)technological needs to start CCS projects. Barriers to be addressed will be technological, regulatory, financial.
The results will be summarised, with the aim to start ETN initiatives to remove barriers to the deployment of CCS and EGR technologies.
Updates
Equinor is appointing two Members.
One Member shall also represent Uniper
We also contacted Siemens Energy, Yara, and RWE (the first has to confirm, the second and third did not respond)
Any suggestions on other Members to invite?
ETN AGM in Bergen, Norway (25-27 March 2025)

## Slide 5: Activities 2025-2026
The Project Board has underlined the need to carefully evaluate the list of CCS activities for 2025/2026 (Risk of lack of resources).
The CCGT Efficiency Penalty thesis may be carried out via a Master Thesis. As the description of the Master Thesis shall be shared with the ETN Universities by June 2025, the Project Board has requested to revise the template in more detail. (avoid duplication with POLIMI Master Thesis).
Hypothesis to cover CAPEX/OPEX in an extra ETN taskforce on financials (outside WGs)
Feedback of the ETN Project Board

## Slide 6: Activities 2025-2026
Report on Optimal Transportation
  The Project Board suggests gathering open literature on CAPEX/OPEX, as ETN Members expressed yesterday their concerns in sharing such information (also anonymously).
  We will keep the Project Board informed, in case of challenges in carrying out this activity (lack of resources)
UMons Master Thesis
  UMons to Propose range for CCS WG CAPEX/OPEX values to be reviewed by the ETN Members
Feedback of the ETN Project Board

## Slide 7: AoB
Next monthly meeting at the AGM (roundtable on 26 March)?
Any other topics to be discussed?
Final remarks

## Slide 8: Thank you for your attention